**Release Plan: Ride Share Application**

**Team #NoLife**

Release #1 12/4/15

Version 2 released 10/20/15

**High Level Goals:**

* Be able to post and search for rides using certain parameters
* Have a database
* Have a working server
* Have prototype tests
* Be able to have continuous integration
* Have a fully functional website
* Have user accounts
* Be able to rate other users
* Be able to post and search by frequency
* Integrate a map
* Be able to post and search by number of seats available
* Have specific calendars for users
* Have a general calendar
* Have a beautiful, visually pleasing website

**User Stories for Release:**

* Sprint 1
  + As a user, I need to be able to post a ride with details including time, date, origin, destination, and whether I’m a driver or a rider (Ideal Hours: 33, Story Points:13)
* Sprint 2
  + As a user, I need to be able to search for a ride based on time, date, origin, destination, and whether I’m a driver or a rider (Ideal Hours: 8, Story Points: 8)
  + As a user, I need to have an account with profile information so that other users can see my information (Ideal Hours: 8, Story Points: 5)
  + As a user, I want to be able to rate drivers and riders so that users can see their reliability (Ideal Hours: 1, Story Points: 2)
  + As a user, I want to be able to post and search by recurring frequency (ie. A weekly ride or no) so that I can meet my needs for timing (Ideal Hours: 1, Story Points: 5)
  + As a driver, I want to have a built in map so that I can see who’s along my route (Ideal Hours: 5, Story Point: 8)
  + As a driver, I want to know how many riders I’ve got in my ride so that I can update available seats (Ideal Hours: 1, Story Points: 1)
  + As a rider, I want to be able to search by number of seats available so that I can make sure there’s enough room (Ideal Hours: 2, Story Points: 1)
* Sprint 3
  + As a driver, I want to have a calendar of my rides so that I can see my commitments (Ideal Hours: 12, Story Points: 2)
  + As a rider, I want to see a calendar of all rides in my area so I can see what rides are available (Ideal Hours: 12, Story Points: 5)
  + As a user, I need to have a visually pleasing website so that I have a more enjoyable experience (Ideal Hours: 12+, Story Points: 13+)

**Product Backlog**

High Level Goal: Have a mobile app for Andriod and iOS (Ideal Hours: 20+, Story Points: 13+)

User story: As a user, I want to have a mobile app for ride sharing, so that I can organize on the go.