## Slide 1: 10/6/15 Team #NoLife Ride Share Application Alice Yu (aljyu@ucsc.edu) Alix Feinsod (afeinsod@ucsc.edu) Brighton Keslin (bkeslin@ucsc.edu) Carol Figueroa (cfiguer3@ucsc.edu) Christopher Peck (ccpeck@ucsc.edu) Timothy Ma (ttma@ucsc.edu)

## Slide 2: Team #NoLife Ride Share Application
This application will facilitate an easy way for people to share rides to common locations. We hope that this application will help reduce greenhouse gas emissions by incentivizing ride-share.

## Slide 3: Team #NoLife Ride Share Application Sprint 1
As a user, I need to be able to post details about a ride so I can get from place to place (Ideal Hours: 25+)
  To be able to post for a ride with certain parameters
As a user, I need to be able to search for a ride based on time, date, origin, destination, and whether I’m a driver or a rider (Ideal Hours: 8)
  Be able to search for rides using certain parameters

## Slide 4: Team #NoLife Ride Share Application Sprint 2
  As a user, I need to have an account with profile information so that other users can see my information (Ideal Hours: 8)
  Have user accounts
As a driver, I want to have a built in map so that I can see who’s along my route (Ideal Hours: 5)
  Integrate a map

## Slide 5: Team #NoLife Ride Share Application Sprint 3
  As a driver, I want to have a calendar of my rides so that I can see my commitments (Ideal Hours: 12)
    Have specific calendars for users
  As a user, I need to have a visually pleasing website so that I can have a more enjoyable experience (Ideal Hours: 12+)
  Have a beautiful, visually pleasing website